Time-Series Database Selection

Technology Shortlist, Evaluation Criteria & Test Plan — FAPS Production Line Data

# 1. Background & Goal

FAPS currently stores production-line time-series data in PostgreSQL. As tables have grown, two problems have shown up repeatedly:

- Simple column aggregations (e.g. AVG of a column) become slow on large tables.

- Retrieving a specific set of rows (e.g. one sensor over a time window) also degrades as table size grows.

The goal of this work is to evaluate alternative database technologies against clear, reproducible criteria, benchmark their performance on realistic production-line-style workloads, and recommend a replacement (or confirm Postgres + an extension is sufficient) within a 6-month window.

# 2. Why This Matters (the Postgres bottleneck, explained)

Before comparing alternatives, it's worth being precise about why the current slowdown happens — this is the baseline every candidate technology is measured against:

- Row-oriented storage: an AVG(column) query still reads every row's full width from disk, even though only one column is needed.

- No automatic time-partitioning: without manual setup, a time-range query has to scan the whole table or rely on an index that gets less effective as row count grows into the hundreds of millions.

- No native time-series compression: sensor data is highly compressible (slowly changing values, repeated deltas), but this isn't exploited by default, meaning larger tables and more disk I/O.

- No built-in continuous aggregates: a 'daily average' query recomputes from raw data every single time, instead of reading a pre-computed rollup.

# 3. Evaluation Criteria

Each candidate technology is scored against the following criteria. Full detail and weights are in the accompanying spreadsheet (FAPS_TSDB_Comparison.xlsx, sheet 'Evaluation Criteria').

| Criterion | What it tests |
| --- | --- |
| Ingestion throughput | Sustained write rate; behavior under concurrent writers |
| Point / range query latency | Speed of retrieving specific rows over a time window — the reported pain point |
| Aggregation query latency | Speed of AVG/MIN/MAX/SUM — the other reported pain point |
| Scalability behavior | Does latency stay flat/sub-linear as data grows, or fall off a cliff |
| Compression / storage footprint | Disk size for the same dataset vs. current Postgres size |
| Continuous aggregates / downsampling | Can rollups be pre-computed automatically |
| Partitioning / time-chunking | Automatic vs. manual time-based chunking |
| Python client ergonomics | Ease of connecting, inserting, querying from Python (explicit FAPS requirement) |
| Query language / SQL compatibility | Full SQL vs. SQL-like vs. custom query language |
| Clustering / scaling limits | Single-node ceiling and what's needed to scale out |
| Operational complexity | Setup, backup/restore, monitoring, maintenance overhead |
| License & cost | Open-source core vs. paid clustering/enterprise features |
| Ecosystem integration | Grafana/BI tool support, connector and community maturity |

# 4. Candidate Technologies & Why They Were Chosen

The full landscape considered included TimescaleDB, ClickHouse, QuestDB, VictoriaMetrics, Apache IoTDB, TDengine, and InfluxDB. Testing all of these in depth isn't feasible on a part-time schedule, so the list was narrowed using the feature criteria above before any benchmarking.

## Shortlisted for in-depth benchmarking

| Technology | Why it's on the shortlist |
| --- | --- |
| TimescaleDB | Lowest migration risk — it's a Postgres extension, so existing SQL knowledge, tooling, and the Python client (psycopg2) carry over directly. Gives a clean 'improved Postgres' baseline to compare against. |
| ClickHouse | Columnar storage engine is purpose-built for fast column scans and aggregations — directly targets the reported 'slow AVG' problem. Widely used in production for large-scale analytics. |
| Apache IoTDB | Purpose-built for industrial IoT / device sensor data specifically, which matches FAPS's production-line use case more closely than general-purpose time-series tools. |

## Considered but not shortlisted (for now)

| Technology | Reason not prioritized |
| --- | --- |
| QuestDB | Promising fit but younger project with a smaller community — kept as a stretch candidate if time allows. |
| VictoriaMetrics | Optimized for metrics/monitoring workloads with PromQL-style querying rather than ad-hoc SQL analytics, which is a weaker fit for FAPS's query patterns. |
| TDengine | Strong for very high device-cardinality workloads, but not a first priority given the other three cover the main architectural approaches (SQL/Postgres, columnar/analytics, industrial IoT). |
| InfluxDB | Significant architecture differences between 2.x and 3.x make a fair comparison harder without first confirming which version FAPS would actually deploy. |

# 5. Test Plan Summary

Benchmarks will use TSBS (Time Series Benchmark Suite) for standardized ingestion/query workloads, plus a custom benchmark script that directly reproduces FAPS's reported scenario:

- AVG(column) with a sensor + time filter, and again with no filter, at increasing table sizes (e.g. 10M, 100M, 500M+ rows).

- Targeted row retrieval for one sensor over a time window, at the same table sizes.

- The same queries repeated against a continuous aggregate / rollup, where supported, to show the 'solved' version of the problem.

All tests run in Docker containers on the provided VM, with matched CPU/memory limits per container so comparisons are fair. Raw results are logged in FAPS_TSDB_Comparison.xlsx ('Benchmark Results' sheet); weighted scoring is combined in the 'Scoring Matrix' sheet.

# 6. Next Steps

- Finalize Docker Compose setup for the three shortlisted technologies on the VM.

- Generate or sample representative production-line data for consistent testing across all candidates.

- Run TSBS + custom benchmark scripts and log results.

- Score each technology against the weighted criteria and present a recommendation.

Companion file: FAPS_TSDB_Comparison.xlsx (detailed criteria, full technology list, benchmark results template, scoring matrix)